## Weekly Brief

Period: February 23 – February 27, 2026

### Current Status

This week focused on the team’s initial organization. Key activities included:

- Discussing the roles and responsibilities of each member, both within the group and in relation to the supervisor. The roles were defined at a general and preliminary level, remaining subject to adjustment should this prove necessary.

- Clarifying the specific objectives of the project and further discussing the exact scope and purpose of the Manufacturing Execution System (MES) with the supervisor.

### Plans for Coming Weeks

- Begin to concretely structure and formalise the project, as well as further develop the proposed ideas.

- Each member will work independently to deepen their understanding of the topic and prepare accordingly.

## Weekly Brief

Period: March 2 – March 6, 2026

### Current Status

This week was dedicated to the Kick-off Meeting preparation and core concept alignment. The team focused on deep-diving into MES mechanics to establish a solid technical baseline. Key activities included:

- Developing the presentation slides and project case analysis.

- Mapping and describing all core MES concepts (workflows, resources, rules).

- Reflecting on doubts and questions.

### Plans for Coming Weeks

- Research existing market solutions and AI configuration alternatives.

- Start hands-on trials with LibreChat and MCP.

- Define the specific data flow from raw documents to MES outputs.

## Weekly Brief

Period: March 9 – March 13, 2026

### Current Status

This week was dedicated to the preparation of the Project Charter. Key activities included:

- Establishing the goal to develop an AI-based assistant to accelerate MES configuration using unstructured documentation.

- Defining "In Scope" tasks like concept extraction and privacy modes, while excluding direct production environment configuration (“Out Scope”).

- Setting measurable targets for time reduction, technical accuracy, and 100% data security.

- Assigning responsibilities across Management (CEO, PM, CCO), Software (6 members), and Multimedia (2 members).

### Plans for Coming Weeks

- Deliver the final Project Charter (PC) by March 20.

- Complete the Product Vision & Prototype (PVP) by March 27.

- Validate the technical integration of LibreChat and MCP.

## Weekly Brief

Period: March 16 – March 20, 2026

### Current Status

This week focused on finalizing the Project Charter and initiating the preparation for the upcoming stakeholder Review. Key activities included:

- Completing and delivering the Project Charter.

- Starting to organize and prepare for the Review presentation, by discussing the assignment of tasks and responsibilities between the members of the group.

### Plans for Coming Weeks

- Develop the Review presentation, including the product’s objective, functionalities, architecture and development plan.

- Adjust the development plan based on feedback received during the Review, regarding aspects such as suitability and user needs.

## Weekly Brief

Period: March 23 – March 27, 2026

### Current Status

This week focused on the transition from Ideation to the Review phase, through the first formal stakeholder assessment. Key activities included:

- Conducting the Review presentation, in which the team outlined the project's objective, functionalities, architecture, and development plan to partners and supervisors.

- Gathering stakeholder input to refine the teams' approach.

- Delivering the Product Vision & Prototype (PVP).

### Plans for Coming Weeks

- Carry out the Company Self-Assessment, a performance evaluation of the members of the team

- Develop the intermediate Project Management Report (PMR)

- Develop the Strategic Plan (SP)

## Weekly Brief

Period: April 6 – April 10, 2026

### Current Status

This week focused on completing the management and strategic documentation required for the transition into the Build-Measure-Learn phase. Key activities included:

- Delivering the Strategic Plan (SP), defining the company’s mission, vision, and core values while performing SWOT and PESTEL analyses.

- Delivering the intermediate Project Management Report (PMR) summarizing the findings from the review phase, current scope, and team coordination practices

- Carrying out the Company Self-Assessment, a peer evaluation process, assigning individual marks based on effort and contribution to results

### Plans for Coming Weeks

- Initiate the build-measure-learn phase to begin the technical construction of the AI-Guided MES Advisor.

- Focus on the extraction logic for technical workflows and resources as defined in the scope.

## Weekly Brief

Period: April 13 – April 17, 2026

### Current Status

This week focused on transitioning the project into a concrete implementation plan through client validation and codebase initialization. Key activities included:

- Clarifying technical details for Phase 1 (Comments and Demo Scripts) and Phase 2 (Master Data) with the client.

- Establishing a technical baseline by defining the Master Data hierarchy (Enterprise > Site > Facility > Area > Resource) and agreeing on using "safe defaults" for missing fields to ensure successful MES imports.

- Updating the supervisor on the Phase 1 UI and development progress and receiving positive feedback on the interface.

### Plans for Coming Weeks

- Conduct a team synchronization call to distribute development tasks based on current progress.

- Start generating directly importable MES Master Data outputs.

- Implement Phase 1 logic for requirement workarounds and detailed demo scripts.

## Weekly Brief

Period: April 20 – April 24, 2026

### Current Status

This week was dedicated to completing the Phase 1 application flow and establishing the technical infrastructure for AI integration. Key activities included:

- Completing the build of the Phase 1 app flow end to end around the workbook process: source selection, generation, review, script building, and Markdown export.

- Implementing the AI integration architecture so the app is ready to use MCP + Bedrock on the server side.

- Adding the configuration, environment handling, and test coverage needed for the real-generation path to be production-like on our side.

- Preparing the Phase 1 demo/readiness material, including shortlisted demo rows, validation criteria, fallback runbooks, and shipping notes.

- Preparing the final appearance of the project.

- Designing the startup’s logo.

- Developing and sending the startup’s core narrative and logo to KARA, a startup communication agency.

### Plans for Coming Weeks

- Resolve the AWS permission blocker to perform live end-to-end generation tests.

- Execute the Phase 1 demo.

- Shift development focus toward the Phase 2 Master Data generation logic.

## Weekly Brief

Period: April 27 – April 30, 2026

### Current Status

### This week focused on resolving technical blockers for AI integration and establishing the foundational security and data architecture for Phase 2. Key activities included:

- Resolving previous connection issues and activated the live AI generation mode within the application.

- Completing core authentication flows, including login, signup, and password recovery, supported by Supabase client/server helpers and middleware for route protection.

- Establishing the Supabase backend structure, migrations convention, and a core project collaboration schema featuring Row Level Security (RLS).

- Implementing specific project roles (owner, editor, viewer) with associated permission helper functions and schema contract tests.

- Adding a server-side repository and permission boundary to centralize role checks and ensure fail-closed authorization behavior.

- Updating the README, .env.example, and migration workflows to reflect new auth and database requirements.

### Plans for Coming Weeks

- Develop the Phase 2 authentication and persistence contract.

- Implement profile and account management functionalities.

- Complete the authenticated navigation, settings tab, and API authorization gates.

- Finalize the deployment and documentation checklist.

## Weekly Brief

Period: May 11 – May 15, 2026

### Current Status

### This week focused on expanding project collaboration features, establishing database persistence, and aligning upcoming project milestones. Key activities included:

- Finishing the backend lifecycle for invitations.

- Completing the project collaboration settings UI.

- Finishing the server-backed project dashboard and project creation.

- Establishing persistent workbook and file storage.

- Persisting the Phase 1 workflow state to Supabase.

- Finishing the Phase 2 auth and persistence contract.

- Implementing the full end-to-end workflow layer.

- Consolidating authentication, database persistence contracts, and server-backed project dashboard code into the main branch.

- Organizing future work and monitoring the project’s progress.

### Plans for Coming Weeks

- Implement the project settings, ownership, archive, and delete capabilities.

- Develop the role-aware Phase 1 UI.

## Weekly Brief

Period: May 18 – May 22, 2026

### Current Status

### This week was dedicated to continuing the project’s development and initiating the preparation for the LGP Challenge. Key activities included:

- Developing the poster for the LGP Challenge.

- Developing the LGP Challenge presentation script and slide deck.

- Sending to KARA the required documents for the media press kit.

- Updating the Risk Register.

- Finalizing the documentation of the project.

- Fully terminating the Phase 1 development.

- Creating more issues for the requirements of the Phase 2 development.

- Planning next week’s deliverables.

### Plans for Coming Weeks

- Prepare the pitch for the LGP Challenge.

- Do the videos for the LGP Challenge.

## Weekly Brief

Period: May 25 – May 29, 2026

### Current Status

### This week was dedicated to continuing the project’s development and the preparation for the LGP Challenge. Key activities included:

- Starting to change the current frontend version for the Figma one developed by the multimedia team.

- Having the one-on-one session with Martina Guzman and receiving feedback for improvement of the LGP Challenge presentation.

- Developing the videos for the LGP Challenge.

- Working on the final versions of the Strategic Plan and the Project Management Report.

### Plans for Coming Weeks

- Improve the LGP Challenge presentation according to Martina’s feedback.

## Weekly Brief

Period: June 1 – June 5, 2026

### Current Status

### This week was dedicated to the project development finalization. Key activities included:

- Conducting a Teams Meeting with Rui from Critical Manufacturing to show the project’s progress and get feedback.

- Concluding the project’s development.